# CRM + Invoicing SaaS — MVP Build Plan & Acceptance Criteria

Executable delivery plan for the V1 product scope and Django architecture

# 1. Purpose

This document is the bridge between product planning and implementation.

It defines:

- The approved technical baseline

- V1 screen and navigation coverage

- Primary user flows

- Ordered development milestones

- Model and migration sequence

- Acceptance criteria

- Testing and quality gates

- Definition of done

- Launch-readiness requirements

- The first implementation backlog

The build must remain centered on:

Lead → Estimate → Acceptance → Invoice → Deposit/Partial Payment → Final Payment → Paid

Features that do not materially improve or protect that workflow remain outside V1.

# 2. Delivery principles

- Build a modular Django monolith

- Keep PostgreSQL as the only development and production database target

- Build the responsive web application before the mobile application

- Keep all business rules in backend services

- Use Django templates and HTMX for the V1 interface

- Add a REST API when a real first-party or external client requires it

- Make tenant isolation testable from the first business-owned model

- Treat payments and issued documents as financial records, not ordinary CRUD data

- Commit small vertical slices that remain deployable

- Do not start online payments before the manual estimate-to-payment workflow is reliable

- Do not add recurring invoices, multiple users, or multiple businesses during V1

- Prefer clear code and explicit transactions over premature abstraction

# 3. Approved technology baseline

## Application

- Python 3.13

- Django 5.2 LTS

- PostgreSQL

- Django templates

- HTMX 2.x

- Minimal focused JavaScript for line-item interactions

- Django sessions and CSRF protection for the web application

- Django REST Framework introduced when the API phase begins

## Infrastructure added when required

- Redis or a comparable broker/cache

- Background task worker

- Private object storage

- Transactional email provider

- Stripe Billing

- Stripe Connect

- Error monitoring and structured logging

## Engineering tooling

- Isolated virtual environment

- Locked dependencies

- Automated formatting and linting

- Static type checking where it adds value

- Test runner with coverage reporting

- Continuous integration

- Environment-based configuration

- Pre-commit checks recommended

Do not use SQLite as a temporary development shortcut. PostgreSQL-specific constraints, locking, concurrency, and query behavior are central to this application.

# 4. V1 scope boundary

## Included

- Authentication and business onboarding

- One workspace, one owner, and one active business

- Leads and clients through one Contact model

- Client profile, notes, and activity

- Products and services

- Estimates with optional acceptance

- Estimate delivery through PDF, email, print, and secure link

- Estimate-to-invoice conversion

- Invoices with deposits and partial payments

- Manual payment recording

- Derived paid, partial, and overdue states

- Manual reminders and receipts

- Search and filters

- Dashboard and minimal reporting

- CSV export

- Free and Starter entitlement foundation

- Stripe Billing and Stripe Connect after the manual workflow is stable

- Internal notifications

- Audit-conscious void, archive, and reversal behavior

## Excluded

- General ledger and accounting

- Expenses, bank feeds, and reconciliation

- Payroll and tax filing

- Inventory and purchase orders

- Recurring invoices

- Automatic reminder schedules

- Full client portal accounts

- Multiple active businesses

- Multiple users and role management

- Multiple contacts per client

- Native mobile application

- Project management and task systems

- Advanced automation builder

- Public API access

- Advanced custom fields and reporting

A proposed feature enters V1 only if it is required for the success workflow, financial correctness, security, or launch operations.

# 5. Locked calculation rules

These rules must be implemented once in the backend calculation service and tested thoroughly.

- A business has one default currency

- Each estimate, invoice, and payment snapshots its currency

- V1 does not perform foreign-exchange conversion

- Quantity and unit rate use Decimal, never float

- Line subtotal equals quantity multiplied by unit rate

- One document-level discount is supported

- Discount may be percentage or fixed

- A document discount is allocated proportionally across line items

- Tax is calculated after discount

- Tax is applied only to taxable line items

- Tax rates are entered by the business; the application does not determine tax law

- Calculations retain sufficient intermediate precision

- Final totals are quantized using the currency precision policy

- Issued document subtotal, discount, tax, and total are stored historically

- Payment balance equals invoice total minus posted payments plus reversals

- Stripe amounts are converted through one tested minor-unit adapter

Any change to these rules requires a recorded product decision and updated regression tests.

# 6. Navigation and screen map

## Public marketing and authentication

- Landing page or application introduction

- Pricing

- Registration

- Email verification

- Login

- Forgot password

- Reset password

- Terms of service

- Privacy policy

## Onboarding

- Account details

- Business details

- Document and currency defaults

- Onboarding completion

## Authenticated application shell

Primary navigation:

- Dashboard

- Clients

- Products & Services

- Estimates

- Invoices

- Settings

Secondary access:

- Notifications

- Account menu

- Subscription

- Help or support

## Dashboard

- Paid this month

- Outstanding balance

- Overdue balance

- Open estimates

- Needs Attention

- Recent Activity

- Quick actions

## Clients

- Client list with All, Leads, Clients, and Archived filters

- Add contact

- Edit contact

- Client profile

- Financial summary

- Estimates tab

- Invoices tab

- Payments tab

- Activity tab

- Notes

- Archive or restore action

## Products & Services

- Catalog list

- Add item

- Edit item

- Activate or archive item

- Search and filter

## Estimates

- Estimate list and filters

- New estimate builder

- Edit draft

- Estimate detail

- Preview

- PDF

- Send

- Secure public view

- Accept

- Decline

- Mark accepted manually

- Convert to invoice

- Expired and converted states

## Invoices

- Invoice list and filters

- New invoice builder

- Invoice detail

- Preview

- PDF

- Send

- Secure public view

- Record payment

- Payment history

- Send manual reminder

- Void invoice

- Paid receipt

## Settings

- Business profile

- Branding and logo

- Invoice defaults

- Estimate defaults

- Tax and currency

- Document numbering

- Payment connections

- Account and security

- Subscription and plan

- Data export

## Public customer pages

- Estimate view

- Estimate acceptance confirmation

- Estimate decline confirmation

- Invoice view

- Hosted online payment handoff

- Payment confirmation or receipt

Public customers do not create accounts in V1.

# 7. Primary user flows

## Flow A — Registration and onboarding

- User registers with name, email, and password

- User verifies email

- System creates the user’s workspace and owner membership

- User enters business information

- User chooses currency, tax, terms, and numbering defaults

- System creates BusinessSettings and DocumentSequence records

- User arrives at the dashboard

## Flow B — Lead to estimate

- User creates a Contact with Lead status

- User opens the client profile

- User creates an estimate

- User selects saved services or enters custom line items

- Backend calculates totals

- User sets optional deposit, notes, terms, and expiration

- User saves a draft

- User previews and issues the estimate

- System creates an immutable document snapshot

## Flow C — Estimate acceptance

- System sends email containing a secure public link

- Customer views the estimate without an account

- System records the first view

- Customer accepts or declines when online acceptance is enabled

- System records acceptance evidence

- User may instead mark the estimate accepted through another channel

- Activity and notification records are created

## Flow D — Estimate to invoice

- User chooses Convert to Invoice

- Service locks the estimate

- Service validates state and prevents duplicate conversion

- Service allocates an invoice number

- Service copies contact and line-item snapshots

- Service copies totals, tax, discount, terms, notes, and deposit requirement

- Service creates the invoice

- Service marks the estimate converted

- Service commits both changes atomically

## Flow E — Manual deposit and partial payments

- User records a payment against the invoice

- Service validates currency, amount, invoice state, and tenant

- Payment ledger record is posted

- Invoice cached totals update atomically

- Effective status becomes Partial when a balance remains

- Activity, notification, and receipt jobs are created

- Additional payments follow the same flow

- Effective status becomes Paid when the balance reaches zero

## Flow F — Overdue and reminder

- Invoice retains an unpaid balance after the business-local due date

- Effective status becomes Overdue without manual editing

- Dashboard and lists display the invoice

- User sends a manual reminder

- Delivery state is recorded

- No automatic schedule is required in V1

## Flow G — Online invoice payment

- Business completes Stripe Connect onboarding

- Customer opens the secure invoice page

- Customer follows the provider-controlled payment flow

- Webhook event is verified and stored

- Asynchronous processor posts the payment idempotently

- Invoice balance and effective status update

- Receipt and activity are created after commit

# 8. One-page ERD relationship map

User 1 ─────< Membership >───── 1 Workspace

Workspace 1 ─────< Business

Workspace 1 ───── 1 Subscription

Business 1 ───── 1 BusinessSettings

Business 1 ─────< DocumentSequence

Business 1 ─────< Contact

Business 1 ─────< ProductService

Business 1 ─────< Estimate 1 ─────< EstimateLineItem

Estimate 1 ───── 0..1 EstimateAcceptance

Estimate 1 ───── 0..1 Invoice

Business 1 ─────< Invoice 1 ─────< InvoiceLineItem

Invoice 1 ─────< Payment 1 ─────< PaymentReversal

Business 1 ─────< ActivityEvent

Workspace 1 ─────< Notification

Estimate/Invoice 1 ─────< PublicDocumentLink

Estimate/Invoice 1 ─────< DocumentSnapshot

Estimate/Invoice/Payment 1 ─────< EmailDelivery

Business 1 ───── 0..1 ConnectedAccount

Provider 1 ─────< WebhookEvent

Domain transaction 1 ─────< OutboxEvent

Cardinality intent:

- A User can belong to multiple workspaces later

- A Workspace contains one business in V1 and multiple businesses later

- All CRM and financial data belongs directly to a Business

- One Estimate converts to no more than one Invoice

- One Invoice can receive many payments

- Posted payments are corrected through reversals

- Public links and snapshots are document-specific and revocable or immutable as appropriate

# 9. Migration sequence

Migration order matters because the custom user model and tenancy boundaries must exist before dependent tables.

## Migration group 1 — Accounts

- Create custom User in the first accounts migration

- Configure AUTH_USER_MODEL before migrating

- Add email uniqueness and normalization behavior

- Add verification timestamp and admin support

## Migration group 2 — Workspace tenancy

- Workspace

- Membership

- Business

- BusinessSettings

- Initial owner and business constraints

## Migration group 3 — CRM and catalog

- Contact

- ProductService

- Tenant-scoped indexes and archive fields

## Migration group 4 — Shared financial infrastructure

- DocumentSequence

- FileAsset

- ActivityEvent

- OutboxEvent

## Migration group 5 — Estimates

- Estimate

- EstimateLineItem

- EstimateAcceptance

- Public estimate links

- Estimate document snapshots

## Migration group 6 — Invoices and payments

- Invoice

- InvoiceLineItem

- Payment

- PaymentReversal

- Public invoice links

- Invoice snapshots

## Migration group 7 — Communications and notifications

- EmailDelivery

- Notification

- Delivery and activity indexes

## Migration group 8 — Commercial integrations

- Plan

- Subscription

- ConnectedAccount

- WebhookEvent

- Optional usage counters

Do not combine the entire schema into one migration. Each group should be independently reviewable and reversible where safe.

# 10. Milestone 0 — Repository and quality foundation

## Deliverables

- Repository and project package

- Local environment instructions

- Dependency lock

- Django settings split by environment

- PostgreSQL development configuration

- Environment-variable validation

- Formatting and linting

- Test configuration

- Continuous integration

- Base templates and static assets

- Health check

- Secure configuration defaults

## Acceptance criteria

- A new developer can follow the setup instructions successfully

- Application refuses to start when required production settings are missing

- Tests use PostgreSQL

- Formatting, linting, migrations check, and tests run in continuous integration

- No secret is committed

- Development and test environments are isolated

- Health endpoint reports application and database readiness

- The project contains no domain models before the custom User decision is applied

## Exit gate

The empty application boots, the test suite passes, and the project is safe to begin migrating.

# 11. Milestone 1 — Identity, workspace, and onboarding

## Deliverables

- Custom User

- Registration

- Login and logout

- Email verification

- Password reset

- Workspace

- Membership

- Business

- BusinessSettings

- Business onboarding

- Tenant request context

- Tenant-aware queryset helpers

- Staff admin configuration

## Acceptance criteria

- A user can register with a unique normalized email

- A user can verify email

- Password reset invalidates or safely supersedes old reset links

- Registration creates one workspace and owner membership

- Onboarding creates one active business

- V1 blocks creation of a second active business

- Business defaults persist and remain editable

- Unauthenticated users cannot access the application shell

- A user cannot retrieve a business through another workspace

- Customer-facing business data is not stored on User

- AUTH_USER_MODEL is present in the first migration

## Exit gate

A verified user can complete onboarding and reach an empty tenant-safe dashboard.

# 12. Milestone 2 — CRM and catalog

## Deliverables

- Contact model

- Leads, Clients, and Archived states

- Client list and filters

- Client create and edit

- Client profile

- Notes

- Activity foundation

- ProductService model

- Catalog list and maintenance

- Search

## Acceptance criteria

- User enters a lead once

- Changing Lead to Client does not copy or recreate the record

- Contact list is always scoped to the active business

- Another business cannot retrieve, update, or archive the contact

- Financially referenced contacts are archived rather than deleted

- Client profile displays contact data and empty related sections

- Product or service values can populate a future line item

- Editing a catalog item will not alter historical line-item snapshots

- Search finds the intended contact fields within the current business only

- Free-plan active-client policy can be enforced centrally

## Exit gate

A business can manage leads, clients, notes, and reusable services without any cross-tenant exposure.

# 13. Milestone 3 — Estimate workflow

## Deliverables

- DocumentSequence

- Estimate

- EstimateLineItem

- Calculation service

- Estimate builder

- Draft editing

- Preview

- Issued snapshot

- PDF generation

- Email delivery

- Secure public view

- Optional online acceptance

- Manual acceptance

- Decline

- Effective expiration

- Activity and notification events

## Acceptance criteria

- Estimate numbers are unique within a business

- Different businesses may use the same visible estimate number

- Concurrent creation cannot allocate duplicate numbers

- Draft totals use the locked calculation rules

- Saved catalog values are copied into line-item snapshots

- Custom line items work without catalog records

- Percentage and fixed discounts calculate correctly

- Percentage and fixed deposits calculate correctly

- Tax applies only to taxable discounted amounts

- Issuing creates an immutable rendering snapshot

- Secure links cannot enumerate or expose unrelated estimates

- Public viewing records the first view once

- Acceptance is optional per estimate

- Acceptance evidence is immutable

- Manual acceptance records method and actor

- Declined or converted estimates reject invalid transitions

- Expired status derives correctly from the business timezone

## Exit gate

A business can create, issue, view, accept, decline, and preserve an accurate estimate.

# 14. Milestone 4 — Invoice conversion and manual payments

## Deliverables

- Invoice

- InvoiceLineItem

- Conversion service

- Invoice builder

- Invoice preview and issued snapshot

- PDF and secure public view

- Manual Payment

- PaymentReversal

- Deposit and partial-payment display

- Derived payment and overdue states

- Void invoice

- Receipt

- Manual reminder

## Acceptance criteria

- Conversion copies the complete estimate snapshot

- Original estimate remains unchanged

- One estimate cannot convert more than once

- Concurrent retries produce exactly one invoice

- Invoice number allocation is transaction-safe

- Invoice source estimate is unique

- Manual payment must be positive and use invoice currency

- Payment cannot post to a void invoice

- Posted payment cannot be edited in place

- Reversal cannot exceed the unreversed payment amount

- Cached paid and balance totals match the payment ledger

- Partial, Paid, and Overdue derive correctly

- Customer and line-item snapshots remain stable after source edits

- Void is preserved as an auditable state

- Receipt and reminder delivery occur only after transaction commit

## Exit gate

The full manual workflow succeeds:

Lead → Estimate → Acceptance → Invoice → Deposit → Partial Payment → Final Payment → Paid

# 15. Milestone 5 — Dashboard, communications, and export

## Deliverables

- Dashboard financial cards

- Needs Attention

- Recent Activity

- Notification list and read state

- Email delivery status

- Search refinements

- Client, invoice, and payment CSV exports

- Minimal reporting

- Reconciliation command

- Operational alerts for stuck jobs

## Acceptance criteria

- Paid this month uses posted payments, not invoice issue totals

- Outstanding equals the sum of positive invoice balances

- Overdue includes only unpaid non-void past-due invoices

- Open estimates reflect effective status

- Needs Attention links to the correct tenant-owned object

- Recent Activity is ordered and tenant-scoped

- Export includes only the active business

- Export values reconcile to application totals

- Reconciliation detects cached-balance mismatches

- Failed emails and stuck outbox events are visible to operations

- Dashboard queries remain efficient with representative data

## Exit gate

The owner can understand cash status, outstanding work, overdue risk, and recent events from one screen.

# 16. Milestone 6 — SaaS billing and online payments

## Deliverables

- Plan

- Subscription

- Entitlement policies

- Free and Starter rules

- Stripe Billing customer and subscription sync

- Stripe Connect onboarding

- ConnectedAccount state

- Hosted or provider-controlled invoice payment

- Verified webhook inbox

- Idempotent webhook processor

- Online payment receipts

- Provider reconciliation

## Acceptance criteria

- Backend enforces every plan limit

- Templates do not serve as the only plan enforcement

- Subscription webhook replay does not duplicate state changes

- Connect and subscription records never share the wrong business purpose

- Webhook signature is verified from the raw request

- Provider event ID is unique and idempotent

- Payment event replay creates one Payment

- Out-of-order events do not corrupt invoice state

- Online payment currency matches the invoice

- Failed payments do not reduce invoice balance

- Connected account status controls whether Pay is available

- No card data is stored by the application

- Manual payment workflow still functions independently

## Exit gate

A paying SaaS customer can connect payments and receive an invoice payment without duplicate financial records.

# 17. Milestone 7 — Launch hardening

## Deliverables

- Security review

- Tenant-isolation regression suite

- Concurrency tests

- Backup and restore exercise

- Production migration rehearsal

- Accessibility pass

- Mobile-responsive pass

- Error and empty states

- Terms and privacy pages

- Support contact and incident procedure

- Staging provider validation

- Launch smoke checks

- Data export and account-closure procedure

## Acceptance criteria

- No known cross-tenant data path remains

- Numbering and conversion concurrency tests pass

- Duplicate webhook and payment retries pass

- Backup restoration is demonstrated

- Production migrations run against a realistic database copy

- Critical flows are keyboard accessible

- Primary screens work at phone, tablet, and desktop widths

- Customer emails and PDFs are professional and correct

- Public links are revocable and rate-limited

- Logs redact tokens and sensitive payloads

- Monitoring detects application, worker, database, and integration failures

- Support can investigate a payment without editing records directly

## Exit gate

The launch checklist is fully satisfied and the end-to-end V1 gate passes in a production-like environment.

# 18. Core acceptance scenarios

## Scenario 1 — Tenant isolation

Given two unrelated businesses,

when a user from Business A attempts to list, retrieve, update, delete, export, or attach records belonging to Business B,

then the application returns no data and performs no mutation.

## Scenario 2 — Lead reuse

Given a lead,

when the owner creates an estimate and later changes the contact to Client,

then the same Contact record retains all estimates, invoices, payments, notes, and activity.

## Scenario 3 — Estimate calculation

Given taxable and non-taxable lines, a document discount, tax, and a deposit,

when the estimate is calculated,

then stored totals match the locked calculation policy and deterministic rounding rules.

## Scenario 4 — Acceptance flexibility

Given an issued estimate,

when online acceptance is enabled, the customer can accept through the public page;

and when acceptance occurs elsewhere, the owner can mark it accepted without fabricating online evidence.

## Scenario 5 — Idempotent conversion

Given one accepted estimate,

when conversion is requested twice or concurrently,

then exactly one invoice exists and the original estimate remains unchanged.

## Scenario 6 — Partial payment

Given an invoice total greater than the first payment,

when a deposit is posted,

then amount paid, balance due, client summary, and effective Partial state update consistently.

## Scenario 7 — Final payment

Given a partially paid invoice,

when the final valid payment is posted,

then the balance becomes zero, effective status becomes Paid, and a receipt job is queued after commit.

## Scenario 8 — Overdue

Given an unpaid non-void invoice past its business-local due date,

when it appears in lists and dashboard queries,

then effective status is Overdue without manual editing.

## Scenario 9 — Reversal

Given a posted payment,

when an authorized reversal is recorded,

then the original payment remains, the reversal is auditable, and invoice balance increases correctly.

## Scenario 10 — Webhook replay

Given a verified provider payment event,

when the same event is delivered multiple times,

then one provider event and one payment affect the ledger.

## Scenario 11 — Historical accuracy

Given an issued estimate or invoice,

when business settings, client data, catalog pricing, or tax defaults later change,

then the issued document and stored PDF snapshot do not change.

## Scenario 12 — Export trust

Given business records,

when the owner exports clients, invoices, or payments,

then the file contains only that business’s data and reconciles with application totals.

# 19. Tenant-isolation test matrix

Apply every supported operation to every business-owned resource.

Resources:

- Contact

- ProductService

- Estimate

- EstimateLineItem

- Invoice

- InvoiceLineItem

- Payment

- PaymentReversal

- ActivityEvent

- PublicDocumentLink

- DocumentSnapshot

- FileAsset

- EmailDelivery

- ConnectedAccount

- Export

Operations:

- List

- Retrieve

- Create

- Update

- Archive or void

- Delete where allowed

- Search

- Filter

- Export

- Attach as a foreign key

- Invoke custom actions

Required assertions:

- Own-business operation behaves correctly

- Other-business object is invisible

- Submitted foreign tenant IDs are ignored or rejected

- Errors do not reveal object existence

- Admin and background jobs require explicit tenant context

- Public-token access is limited to its document and purpose

# 20. Financial correctness test matrix

- Empty estimate

- One fixed-price line

- Decimal quantity and unit rate

- Multiple lines

- Taxable and non-taxable lines

- Percentage discount

- Fixed discount

- Discount larger than allowed

- Percentage deposit

- Fixed deposit

- Zero tax

- Multiple tax rates if enabled

- Currency precision boundaries

- Rounding at half-unit boundaries

- Payment smaller than balance

- Payment equal to balance

- Payment larger than balance

- Multiple partial payments

- Failed online payment

- Duplicate online payment event

- Full and partial reversal

- Void invoice

- Past-due unpaid invoice

- Past-due paid invoice

- Concurrent payment posting

- Ledger-to-cache reconciliation

Every calculation test should assert all intermediate stored totals, not only the final total.

# 21. Definition of ready

A feature is ready to build when:

- Product behavior is within V1 scope

- User and system actors are identified

- Happy path is described

- Failure and empty states are described

- Tenant boundary is identified

- Required models and migrations are known

- State transitions are explicit

- Acceptance criteria are testable

- External integration behavior is known or intentionally deferred

- UI entry point and navigation placement are known

- Dependencies on earlier milestones are satisfied

# 22. Definition of done

A feature is done only when:

- Implementation matches the acceptance criteria

- Business logic lives in an appropriate service

- Reads use tenant-scoped selectors

- Database constraints protect critical invariants

- Migrations are reviewed and tested

- Unit, service, tenant, and UI tests pass

- Error and empty states are implemented

- Permissions and plan enforcement run on the backend

- Accessibility basics are covered

- Responsive behavior is verified

- Logging contains useful context without sensitive data

- External side effects occur after commit

- Retry behavior is defined

- Admin or support operations are safe

- Documentation affected by the change is updated

- No placeholder, debug output, or commented-out path remains

- Continuous integration passes

“Works on the happy path” is not done for authentication, tenancy, documents, or payments.

# 23. Pull request quality gate

Every pull request should:

- Solve one coherent slice

- Explain the business outcome

- Identify migrations

- Identify security and tenant impact

- Identify financial-calculation impact

- Include tests

- Avoid unrelated refactors

- Pass formatting, linting, migrations check, and tests

- Include screenshots for visible UI changes

- Include rollback or recovery notes for risky changes

- Preserve existing issued-document and payment behavior

Require extra review for:

- Authentication

- Tenant scoping

- Money calculations

- Document numbering

- Estimate conversion

- Payment posting or reversal

- Webhooks

- Data deletion

- Subscription entitlements

# 24. Seed and demonstration data

Create a deterministic development seed with:

- One workspace owner

- One business

- Business defaults and branding placeholder

- Lead

- Client

- Archived contact

- Several products and services

- Draft estimate

- Sent estimate

- Accepted estimate

- Converted estimate

- Draft invoice

- Outstanding invoice

- Partial invoice with deposit

- Paid invoice

- Overdue invoice

- Manual payments

- Activity events

- Notifications

Do not use real customer information. Seed records must be obviously fictional.

A single command should recreate the demonstration dataset safely in a development environment.

# 25. Performance baseline

V1 does not require premature scaling work, but obvious problems must be prevented.

- Paginate every growing list

- Use select_related and prefetch_related deliberately

- Avoid per-row calculation queries

- Use cached invoice balance totals backed by reconciliation

- Index tenant and common filter columns

- Keep public-token lookup indexed

- Keep dashboard queries bounded

- Generate PDFs, exports, and email asynchronously

- Keep database transactions short

- Do not call external providers inside transactions

- Test dashboard and list queries with representative seed volume

- Record query counts for critical screens

Set hard performance targets only after a production-like baseline is measured.

# 26. Security and privacy launch checklist

## Identity

- Custom user model configured from the first migration

- Email verification

- Secure password reset

- Session invalidation behavior tested

- Staff accounts protected appropriately

- Login and reset rate limiting

## Tenant security

- Full isolation matrix passes

- No global primary-key lookup on business resources

- Create and update ignore or reject client-supplied business IDs

- Exports and background jobs include tenant context

## Public access

- High-entropy tokens

- Token digests stored where practical

- Revocation

- Rate limiting

- Purpose-scoped actions

- No document enumeration

- Safe error messages

## Application

- HTTPS

- Secure cookie settings

- CSRF protection

- Content Security Policy

- Strict allowed hosts and origins

- Secret rotation procedure

- Private object storage

- Upload validation

- Log redaction

- Dependency scanning

## Privacy operations

- Privacy policy

- Terms of service

- Data export

- Account closure procedure

- Retention rules

- Support procedure for correction requests

- No real personal data in development or test

# 27. Payment and billing launch checklist

- Test-mode SaaS subscriptions

- Test-mode Connect onboarding

- Successful online invoice payment

- Failed payment

- Duplicate webhook delivery

- Out-of-order webhook delivery

- Signature failure

- Provider timeout

- Refund or reversal behavior

- Dispute notification path

- Currency mismatch rejection

- Idempotency keys

- Provider-event uniqueness

- Ledger reconciliation

- Subscription entitlement reconciliation

- Manual payments remain available

- No card data stored

- Support can locate provider IDs safely

- Production and test credentials cannot be mixed

# 28. Email, PDF, and customer experience checklist

- Estimate email

- Invoice email

- Acceptance notification

- Decline notification

- Manual reminder

- Payment receipt

- Payment received notification

- Delivery failure visibility

- Secure link correctness

- Business branding

- Customer and business information

- Line-item readability

- Correct totals

- Correct paid and balance values

- Terms and notes

- Mobile readability

- Print quality

- Historical snapshot stability

- Revoked-link behavior

- Accessible action labels

# 29. Operational launch checklist

- Production settings validation

- Database backup

- Tested restore

- Migration rehearsal

- Static and media storage

- Worker health

- Outbox monitoring

- Webhook monitoring

- Email failure monitoring

- Error monitoring

- Structured logs

- Uptime checks

- Health and readiness endpoints

- Domain and HTTPS

- Provider production onboarding

- Staff admin access review

- Support contact

- Incident response notes

- Data reconciliation command

- Post-deploy smoke check

- Rollback or forward-fix procedure

# 30. First implementation backlog

Start in this order.

## Foundation tickets

- Create project and environment layout

- Configure PostgreSQL

- Add settings validation

- Add formatting, linting, and test tooling

- Add continuous integration

- Create base template and application shell

- Add health and readiness endpoints

## Identity tickets

- Create custom User and manager

- Configure admin

- Add registration

- Add login and logout

- Add email verification

- Add password reset

## Tenancy tickets

- Create Workspace

- Create Membership

- Create Business

- Create BusinessSettings

- Add registration service that creates the tenant hierarchy

- Add active-workspace and active-business request context

- Add tenant queryset and policy helpers

- Add tenant-isolation test utilities

## Onboarding tickets

- Account step

- Business step

- Defaults step

- Completion and dashboard redirect

- Settings edit screens

- V1 one-business policy

## Milestone 1 completion tickets

- Empty dashboard

- Staff admin safety pass

- Authentication regression tests

- Tenant-isolation matrix for Business and Settings

- Setup documentation

- Milestone smoke test

Do not begin Contact until the Milestone 1 exit gate passes.

# 31. Deferred decision register

These decisions do not block Milestone 0 or Milestone 1:

- Final product name and public domain

- Production hosting provider

- Transactional email provider

- Object-storage provider

- Error-monitoring provider

- Final visual component system

- Exact paid-plan launch timing

- Premium launch timing

- Mobile technology choice

- Automatic reminder rules

- Recurring invoice behavior

These decisions must be settled before the dependent milestone:

- CSS/component system before broad screen implementation

- Email provider before estimate delivery

- PDF renderer before estimate issuing

- Stripe account structure before billing milestone

- Hosting provider before launch hardening

- Privacy and retention policy before real customer data

# 32. V1 launch gate

Launch is allowed only when all statements are true:

- A user can register, verify, and configure one business

- A lead is entered once and becomes a client without duplication

- Products and services can populate estimate lines

- Estimate calculations are correct and deterministic

- Estimate can be issued, viewed, accepted, declined, and manually accepted

- Conversion creates one accurate invoice and preserves the estimate

- Deposit, partial payment, final payment, and reversal are accurate

- Paid, Partial, and Overdue states are derived correctly

- PDFs and secure links are professional and stable

- Dashboard totals reconcile to the payment ledger

- Manual reminders and receipts work

- Search, filters, and exports are tenant-safe

- Subscription and online payments are idempotent if enabled at launch

- Tenant-isolation tests pass across every resource and operation

- Concurrency tests pass

- Backup restoration is proven

- Monitoring and support procedures exist

- Terms, privacy, export, and closure procedures exist

- Production-like end-to-end smoke test passes

The decisive test remains:

Lead → Estimate → Acceptance → Invoice → Deposit/Partial Payment → Final Payment → Paid

# 33. Build-start recommendation

Begin with Milestone 0 and Milestone 1 only.

The first meaningful release should not contain estimates or invoices. It should prove:

- The project is reproducible

- Authentication is correct

- The custom user model is permanent

- Workspace and business ownership are correct

- Tenant scoping is enforceable

- Onboarding produces a usable business context

- Tests and continuous integration catch structural regressions

Once that foundation passes its exit gate, build CRM and catalog as the first complete business vertical slice.

This order is slower for the first visible demo and faster for the actual product. It prevents the most expensive class of later rewrites: changing identity, tenancy, or financial boundaries after customer data exists.